## Slide 1
End of Sprint (Highlight) Report
1. Progress Update this reporting period | 2. Objectives for next reporting period
3. Key Meetings and Decisions Required | 4. Escalated Issues and Risks (More detail available in logs)
 | Title & Owner
Project Name | 
Project Manager | Me
Date | 
RAG Status |  | Overall |  | Scope | Resource | Timelines | Costs
This Sprint |  | ADD RAG |  | ADD RAG | ADD RAG | ADD RAG | ADD RAG

## Slide 2: RAG Definition For Project Status
Private & Confidential
2
RAG Status | Green | Amber | Red
Scope | Clear on deliverables Clear on what's in/out of scope Interdependencies with other projects/activities understood and being managed | Major deliverables clear but scope still moving/lack of clarity (including change requests not yet approved) Plan in place to address | Significant uncertainty in scope and deliverables
Resource | Project team in place, no significant gaps in resourcing No risk to project delivery | Gap in resourcing but plan in place to address Project delivery at risk but manageable | Resource not in place/ roles not identified Impact on ability to deliver project
Timelines | Clear on timelines/critical path On track to deliver to milestones | Timeline slipping against planned dates although not yet missed any key project milestones that would result in a delay in project completion Plans in place to mitigate risk and stakeholders aware | Progress has slipped behind plan to the point that delivering the overall project on schedule is not recoverable without intervention
Costs | Costs clearly defined and corresponding budget allocated to the project Project forecast to be on track/under budget | Remaining uncertainty about costs Budget identified but not yet signed off Project is projecting to overspend and there is a risk that they may seek approval for additional funding | Costs not understood Budget not available Project has overspent or there is a high likelihood of the risk of overspend.
Overall | No Red sub-categories No more than 1 Amber sub-category with clear plan to bring back to Green No risk or issue material to project success | No Red sub-categories More than 1 Amber sub-category Risks and issues exist with plans to manage them | One or more Red sub-category Significant risk or issue without appropriate treatment plan